KENTISBURY AND TRENTISHOE PARISH COUNCIL.

KTPC.ONLINE

Minutes of the Parish Council Village Hall at 7pm the 6th July 2026

Councillors present: (Vice Chair) Mathers, Harper, Davis, Isaac,

Also present Clerk: D Bleasdale, PC  Elliot.

2 members of the public.

1/06/26 Public Participation: Jon Gething of 361 energy spoke of a wind turbine project in Kentisbury and Trentishoe Parish. 361 Community Renewables is investigating a community-owned wind energy project as part of Georgeham Parish's efforts to reduce carbon emissions. Early studies identified several possible renewable energy sites, and a £40,000 government grant is currently funding a detailed feasibility study, which is due to be completed in June 2026.

The original proposal for two 1MW wind turbines has been found unlikely to be financially viable, so attention has shifted to a single refurbished 2.3MW turbine. Recent grid restrictions mean the turbine would initially operate at a reduced output until planned upgrades to the wider electricity network are completed. Pre-application planning advice has been requested from North Devon Council, and environmental surveys of birds, bats and plants are currently underway.

The project is expected to cost around £3 million and would mainly be funded through community shares, allowing local people to invest and become part-owners. Current financial modelling suggests the scheme is close to being viable but may require additional grant funding to bridge a funding gap of around £300,000.

If the feasibility study and planning advice are positive, the next steps will be to seek a further £100,000 development grant, prepare a full planning application, develop a community share offer and secure any additional funding required. If these stages are successful and planning permission is granted, construction could begin in 2027, with the turbine becoming operational in 2027 or 2028.

The project could provide benefits including lower electricity costs for local residents, a community benefit fund of around £20,000 per year, local ownership through community shares, reduced carbon emissions and improved local energy resilience.

2/06/26 Apologies Absence: (Chair)Cllr Dunn, Cllr Walley, Cllr Waller, Cllr Pile, CC Andrea Davis, PC  Elliot.

3/06/26 Declarations of Interest. None

4/06/26 Approval of the Minutes for the 1st June 2026 Accepted as a correct representation of the meeting. Proposer Cllr Harper Davis, seconded by Cllr Isaac, decision unanimous.

5/06/26 Matters Arising from the minutes: None

6/06/26 Police Report: Criminal Damage

7/06/26 County Councillor Mrs A Davis: C Cllr Davis report. None due to local government reorganisation.

8/06/26 District Councillors M Prowse: Not Present.

9/06/26 Clerk’s actions from the last meeting not mentioned elsewhere on the Agenda: A grant from the Norman Family Trust has been successful and we have a £1,000.

Our website is now in the at the top of google if someone searches for us.

The backlog in planning enforcement continues, I have no further updates on reported. Except for Long moor farm, Combe Martin, Ilfracombe EX34 0PA and I have been informed that a planning investigation is in full swing.

I spent a lot of time filing away previous years paperwork.

10/06/26 Planning to consider. None.

Planning Decisions. None.

11/06/26. Finance Balances will be tabled.

Treasurers account £3,111.86

Business Bank Account £8,208.00

12/06/26 To approve the following payments:

12 hours payment for parish Clerk plus £9.60  travel.

Georgie Edginton £170

Proposer Cllr Harper Davis, seconded by Cllr Mathers, decision unanimous.

13/06/26 Items raised by the Councillors/Clerk: Cllr Isaac is reported that the Mary Jones Trust now has access to its bank accounts.

14/06/26 To agree a date of the next meeting: 7th September unless otherwise informed.

Part 2 Confidential Matters.

Meeting closed 19:55